DC Hub Counter-Redline Notes

NLR Partnership Agreement Package

| Version | 1 — 2026-05-26 |
| --- | --- |
| For | Gabriel Zuckerman (NLR), NLR Legal Counsel |
| From | Jonathan Martone, DC Hub |
| Documents | 02 MOU Framework · 03 Research Data License v2 · 04 Publication Protocol |
| Note | 00 Overview is informational only; 01 NDA awaiting NLR's standard form |

## Summary

This document itemizes DC Hub's proposed changes to the NLR agreement package prior to execution. Twelve items are grouped by ownership:

- A. DC Hub redlines (4) — specific text replacements we are proposing

- B. NLR information requests (4) — placeholders we need NLR to fill

- C. Bilateral decisions (4) — items where we propose a position and both sides agree

### Recommended execution sequence

| Phase | Timing | Documents | Owner |
| --- | --- | --- | --- |
| 1 | This week | NDA (01) — NLR's standard form | NLR sends, DC Hub countersigns |
| 2 | Weeks 2–4 | MOU (02) + Pub Protocol (04) co-execute | Both, w/ Phase 2 redlines settled |
| 3 | Weeks 5–8 | License (03) | Both, w/ Phase 3 redlines settled |
| 4 | Weeks 9–13 | CRADA / Joint Research Agreement | After validation study scopes |

# A. DC Hub Redlines

### A1. License Schedule B — add Tier 0 — Research Seed row

Where: Document 03 (License v2), Schedule B (Fee Schedule and In-Kind Value Exchange)

Issue: NLR has executed a $3K/yr Stripe subscription (buy.stripe.com/cNi3cwaNc0x75utdCqaZi0e). Current License Tier 1 rate is $10K/yr. Without a Tier 0 row, the License is internally inconsistent with the executed payment.

Proposed Schedule B fee table:

| Tier | Endpoints | SLA | Commercial rate | NLR rate |
| --- | --- | --- | --- | --- |
| Tier 0 — Research Seed (new) | All Schedule A endpoints | 95% | $30K/yr | $3K/yr (FY 2026 only) |
| Tier 1 — Research | All Schedule A endpoints | 95% | $100K/yr | $10K/yr |
| Tier 2 — Research Plus | + 99% SLA + bulk + quarterly methodology sync | 99% | $250K/yr | $25K/yr |

Proposed footnote on Tier 0:

Tier 0 — Research Seed is an introductory rate available for FY 2026 only. Year 2 (FY 2027) automatically transitions to Tier 1 at the then-current Tier 1 NLR rate, subject to the renewal-fee-adjustment mechanism in §4.4. The Stripe Payment Link referenced in Schedule B reflects the Tier 0 rate.

Rationale: Keeps the License internally consistent with the executed payment and gives NLR a clean Year 2 transition into the standard Tier 1 research rate. Also gives future research-seed partners (after NLR proves the model) a copy-paste tier.

### A2. License Schedule D — attribution domain correction

Where: Document 03 (License v2), Schedule D (Attribution Language)

Issue: The proposed attribution language references dchub.com, which is not DC Hub's operating domain.

| Replace | "Data provided by DC Hub (dchub.com) under a research license to [NLR Operating Entity Legal Name]" |
| --- | --- |
| With | "Data provided by DC Hub (dchub.cloud) under a research license to [NLR Operating Entity Legal Name]" |

Rationale: dchub.cloud is DC Hub's live production domain (frontend on Cloudflare Pages, API on Railway, MCP server at dchub.cloud/mcp). dchub.com is not operated by DC Hub and the URL will not resolve to our data products. Cited attributions in NLR's publications and reVeal exports must point to the live domain.

### A3. License Schedule A.5 — strip "in development" qualifier

Where: Document 03 (License v2), Schedule A.5 (reVeal-Specific Endpoints)

Issue: A.5 currently marks six reVeal-specific endpoints as "in development" for delivery during the Initial Term. All six are already shipped in production today and exercised by NLR partner keys.

Endpoints to reclassify from "in development" to "live":

| Endpoint | Live since | Code location |
| --- | --- | --- |
| /api/v1/reveal-cell-bulk | 2026-Q1 | routes/reveal_endpoints.py |
| /api/v1/reveal-grid-export + /status/<job_id> | 2026-Q1 | routes/reveal_endpoints.py |
| /api/v1/reveal-validation-feed | 2026-Q1 | routes/reveal_endpoints.py |
| /api/v1/social-acceptance-index | 2026-Q1 | routes/reveal_endpoints.py |
| /api/v1/climate-risk | 2026-Q2 | routes/api_integration_wiring.py |
| /api/v1/carbon-intensity | 2026-Q2 | routes/api_integration_wiring.py |

Proposal: Move these six rows from A.5 ("in development") into A.4 ("Market and Facility Data") or relabel A.5 as "reVeal-Specific (live as of License effective date)".

Rationale: "In development" creates an implicit delivery-risk clause that has already been satisfied. NLR partner keys exercise these endpoints today — verifiable via OpenAPI spec at dchub.cloud/openapi.json.

### A4. License Schedule A — endpoint path naming alignment

Where: Document 03 (License v2), Schedule A (all sub-sections)

Issue: A handful of License paths use a hyphenated form while live production code uses a nested form (or vice versa). To avoid an attribution-fails-to-resolve scenario in NLR publications, the License paths and the live paths must match exactly.

Path table (License draft → live code):

| License path | Live path | Resolution |
| --- | --- | --- |
| /api/v1/grid-data | /api/v1/grid/data | DC Hub will add server-side alias so both resolve. |
| /api/v1/energy-prices | /api/v1/energy/retail | DC Hub will add server-side alias so both resolve. |
| /api/v1/renewable-energy | /api/v1/energy/renewable | DC Hub will add server-side alias so both resolve. |
| /api/v1/water-risk | /api/v1/water/stress | DC Hub will add server-side alias so both resolve. |
| /api/v1/fiber-intel | /api/v1/fiber/intel | DC Hub will add server-side alias so both resolve. |
| /api/v1/air-permitting | verify in code | DC Hub will verify and confirm endpoint is live before License execution. |

DC Hub commitment: Aliases land in production within 60 days of License effective date. License paths as drafted remain the canonical citation form.

Rationale: Citation stability per Schedule G.3 — "no breaking change within 12 months of publication submission" — depends on the cited paths resolving. We add aliases (cheap, non-breaking) so both forms work.

# B. NLR Information Requests

The following fields are bracketed placeholders in the agreement package. NLR Legal please provide before signature.

### B1. NLR operating entity legal name

Used in: All 4 documents — [NLR Operating Entity Legal Name]

Need: Exact legal name, entity type, jurisdiction of formation (e.g., "National Laboratory of the Rockies, a federally funded research and development center operated by [Operator] under DOE contract [Number]").

### B2. DOE prime contract number

Used in: License Recitals, Publication Protocol §3.4 Acknowledgments

Need: NLR's current prime contract number with the U.S. Department of Energy. Required for Acknowledgments paragraph in any joint publication output.

### B3. NLR signatory + governing-law jurisdiction

Used in: MOU and License signature blocks

Need: Name + title of NLR signatory authorized to execute partnership agreements. Preferred governing-law jurisdiction for the License (DC Hub default: Delaware; federal law applies to NLR-specific provisions).

### B4. NLR contacts (security, billing, PO procurement)

Used in: License Schedule F.2 (Security and Incident Response) and Schedule B.5 (Invoicing)

Need: NLR security contact for incident notification (License F.2, 72-hr breach window); NLR billing contact for invoicing; NLR procurement contact for PO and PO-amendment workflow.

# C. Bilateral Decisions

### C1. Tier election (Tier 1 vs Tier 2)

Where: License Schedule B

DC Hub recommendation: Elect Tier 1 ($10K/yr under Tier 0 row at $3K for FY 2026) with explicit upgrade path to Tier 2 ($25K/yr) if NLR's dedicated DC-siting research funding closes.

Why: Tier 2's $25K exceeds NLR's stated FY 2026 budget. Tier 1 endpoint surface covers the validation paper scope. Tier 2's bulk endpoints (4 full-US grid exports/mo) become useful when NLR begins multi-region reVeal validation in Year 2+.

### C2. Security certification language

Where: License Schedule F (Security and Incident Response)

Current draft language: Claims "NIST 800-53 alignment, TLS 1.2+, AES-256 at rest, 72-hour breach notification".

DC Hub current operational state:

- TLS 1.2+ across all endpoints

- AES-256 at rest (Cloudflare + Railway + Neon Postgres)

- NIST 800-53 framework alignment

- No active third-party SOC 2 / FedRAMP / ISO 27001 audit certification at License execution

- DC Hub commits to begin SOC 2 Type 1 cycle in FY 2027 if NLR research output requires it (and to fund the cycle from the Year-2 Tier 1 fee)

Proposed Schedule F language change:

DC Hub maintains operational security aligned with NIST 800-53 controls. DC Hub commits to begin a SOC 2 Type 1 audit cycle in FY 2027 if NLR or its publication venue requires third-party certification. No active SOC 2 / FedRAMP / ISO 27001 certification exists as of License effective date.

Rationale: Honest claim of current state. Avoids representation risk if NLR or its institutional reviewers audit the cert claim.

### C3. DC Hub legal entity name

Where: All 4 documents — DC Hub party signature block

Current draft: "DC Hub" or "Martone Advisors, LLC · DC Hub"

DC Hub action: Confirm exact d/b/a or filed entity name. Likely "Martone Advisors, LLC, a [STATE] limited liability company, doing business as DC Hub". Final form provided before signature.

### C4. Counsel engagement protocol

Where: Overview p3 (DC Hub-side commitment)

DC Hub action: Engaging startup counsel with FFRDC / federal data-licensing experience for 10–20-hour redline review of the package.

NLR proposal request: Confirm whether NLR Legal prefers a serial redline cycle (NLR → DC Hub → NLR → execution) or parallel review (both counsels redline simultaneously; merged version finalized in a 30-min call).

# Reference

### Live endpoint surface

OpenAPI spec: https://dchub.cloud/openapi.json

All ~25 Schedule A endpoints verifiable via:

curl -H "X-API-Key: <NLR-developer-key>" \ "https://dchub.cloud/api/v1/site-forecast?lat=39.04&lon=-77.48&state=VA"

Schedule A coverage by category (post-A4 path alignment):

| Schedule | Category | Live count | Notes |
| --- | --- | --- | --- |
| A.1 | Grid and Interconnection | 6 | All live |
| A.2 | Siting Variables | 6 | All live (1 to verify per A4 above) |
| A.3 | Composite Intelligence (reVeal-aligned) | 7 | All live |
| A.4 | Market and Facility Data | 5 + quarterly snapshot | All live |
| A.5 | reVeal-Specific | 6 | All live (per A3 redline above) |
| Total |  | ~25 endpoints + 1 snapshot |  |

### Working paper title (Validation Study)

For Publication Protocol §2.1 (Title and Scope):

Validating Geospatial Data Center Buildout Projections with Real-Time Operational Signals — A reVeal × DC Hub Case Study, 2025–2028

Authorship per Publication Protocol Schedule A: Galen Maclaurin (NLR), Jonathan Martone (DC Hub), Gabriel Zuckerman (NLR) — order TBC by JSC at kickoff.

### Open methodology questions (for JSC kickoff agenda)

- Pilot region(s) — DC Hub suggestion: PJM (Ashburn corridor) + ERCOT (Texas Triangle). NLR to confirm based on reVeal output saturation.

- Priority limitation — DC Hub suggestion: transmission hosting capacity (highest-signal validation against reVeal's reserve-margin layer). NLR to confirm or counter-propose.

- Validation cadence — quarterly comparison reports vs. one end-of-study report?

- Journal/venue target — affects Publication Protocol §G.3 endpoint-stability commitment timeline (12 months from submission).

### File pointers

| Item | Path |
| --- | --- |
| This document | docs/NLR_LEGAL_REDLINE_NOTES.md and .docx |
| Partnership roadmap (internal) | docs/NLR_PARTNERSHIP_ROADMAP.md |
| Stripe Payment Link (executed) | https://buy.stripe.com/cNi3cwaNc0x75utdCqaZi0e |
| Onboarding script | scripts/r72_onboard_reveal_nlr.sh |
| Partner-key admin endpoints | routes/partner_key_issuer.py |

## Next actions

DC Hub: Send this document to Gabe with the original 4 PDFs (so his counsel has the full package), and queue the four A1–A4 changes for incorporation into a revised License draft as soon as Gabe's side confirms or counters each.

NLR: Provide B1–B4 information and respond to C1–C4 positions. JSC kickoff to schedule once NDA executes.